Meeting Minutes | Sprint 3

Group 4 - Friday 10:30

Meeting Number #1

Meeting Details

|  |  |
| --- | --- |
| Date: | 23/09/2020 |
| Venue: | Discord |
| Attendees: | Harrison Burr  Jasper Huang  Joel Tan  Michael Lyberopoulos  Nikita Phung |

Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | We need to focus on unit testing for this sprint. |
| 2 | At the end of this sprint, we should be able to have a good representation of the final product. |

Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Set up EC2 instance for the database | Harrison | 25/09/2020 |
| 2 | Unit Testing and CircleCI | Jasper | 2/09/2020 |
| 3 | Unit Testing | Joel | 2/09/2020 |
| 4 | Complete rendering all bookings | Michael | 28/09/2020 |
| 5 | Complete Login/Register, Refactor Employee entity to reflect that it isn’t a user. | Nikita | 25/09/2020 |

Meeting Number #2

Meeting Details

|  |  |
| --- | --- |
| Date: | 25/09/2020 |
| Venue: | MS Teams |
| Attendees: | Amir Homayoon Ashrafzadeh  Harrison Burr  Jasper Huang  Joel Tan  Michael Lyberopoulos  Nikita Phung |

Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | Need to keep Clickup updated. |
| 2 | Continue with tasks set. |

Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Set up EC2 instance for the database; work cleaning up the Booking functionality (backend) | Harrison | 28/09/2020 |
| 2 | Unit Testing and CircleCI | Jasper | 2/10/2020 |
| 3 | Unit Testing | Joel | 2/10/2020 |
| 4 | Complete rendering all bookings | Michael | 28/09/2020 |
| 5 | Refactor Frontend so that all valid urls can be accessed. | Nikita | 29/09/2020 |

Meeting Number #3

Meeting Details

|  |  |
| --- | --- |
| Date: | 28/09/2020 |
| Venue: | Discord |
| Attendees: | Harrison Burr  Jasper Huang  Joel Tan  Michael Lyberopoulos  Nikita Phung |

Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | Cleaned up Booking Functionality |
| 2 | Continue with tasks set. |

Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Set up EC2 instance for the database | Harrison | 30/09/2020 |
| 2 | Unit Testing and CircleCI | Jasper | 2/10/2020 |
| 3 | Working and figuring out on unit testing for api calls | Joel | 2/10/2020 |
| 4 | Complete rendering all bookings | Michael | 30/09/2020 |
| 5 | Refactor Frontend so that all valid urls can be accessed. Allow admin and customer to login. | Nikita | 29/09/2020 |

Meeting Number #4

Meeting Details

|  |  |
| --- | --- |
| Date: | 30/09/2020 |
| Venue: | Discord |
| Attendees: | Harrison Burr  Jasper Huang  Joel Tan  Michael Lyberopoulos  Nikita Phung |

Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | Cleaned up Booking Functionality |
| 2 | Continue with tasks set. |
| 3 | Completed rendering of bookings for admin |
| 4 | Hooked up AWS to the project |

Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Build Docker instances on the frontend and backend. | Harrison | 2/10/2020 |
| 2 | Unit Testing and CircleCI | Jasper | 2/10/2020 |
| 3 | Working and figuring out on unit testing for api calls | Joel | 2/10/2020 |
| 4 | Render the booking for the customers | Michael | 2/10/2020 |
| 5 | Try and get login to work on the same page/request, if not make two separate pages for login (one for admin and one for customer) | Nikita | 29/09/2020 |

Meeting Number #5

Meeting Details

|  |  |
| --- | --- |
| Date: | 2/10/2020 |
| Venue: | MS Teams |
| Attendees: | Amir Homayoon Ashrafzadeh  Jasper Huang  Joel Tan  Michael Lyberopoulos  Nikita Phung |

Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | Able to render bookings for customer and admin |
| 2 | Continue with tasks set. |
| 3 | Create an Abstract User for logging |

Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Build Docker instances on the frontend and backend. | Harrison | 4/10/2020 |
| 2 | Unit Testing | Jasper | 9/10/2020 |
| 3 | Working and figuring out on unit testing for api calls | Joel | 9/10/2020 |
| 4 | Create an Abstract user and integrate spring security | Nikita | 5/10/2020 |