Meeting Minutes | Sprint 4

Group 4 - Friday 10:30

Meeting Number #1

Meeting Details

|  |  |
| --- | --- |
| Date: | 5/10/2020 |
| Venue: | Discord |
| Attendees: | Harrison Burr  Jasper Huang  Joel Tan  Michael Lyberopoulos  Nikita Phung |

Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | Continue working on tasks |
| 2 | Backend authentication working with admin and customer |
| 3 | Need to make frontend more consistent with styling |

Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Build Docker instances on the frontend and backend.  Integrate CircleCI and Kubernetes. | Harrison | 9/10/2020 |
| 2 | Unit Testing and Acceptance Testing. | Jasper | 9/10/2020 |
| 3 | Polish frontend with CSS/Make styling consistent. | Joel | 9/10/2020 |
| 4 | Polish frontend with CSS/Make styling consistent. | Michael | 9/10/2020 |
| 5 | Integrate authentication and login in redux. Complete Booking cancelation. | Nikita | 9/10/2020 |

Meeting Number #2

Meeting Details

|  |  |
| --- | --- |
| Date: | 7/10/2020 |
| Venue: | Discord |
| Attendees: | Jasper Huang  Joel Tan  Michael Lyberopoulos  Nikita Phung |

Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | Continue working on tasks |
| 2 | Front end register and login working. |
| 3 | Style and consistent css design created in the frontend |
| 4 | make sure url links to home page upon login |
| 5 | get rid of business tab |

Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Build Docker instances on the frontend and backend.  Integrate CircleCI and Kubernetes. | Harrison | 9/10/2020 |
| 2 | Unit Testing and Acceptance Testing. | Jasper | 9/10/2020 |
| 3 | Work on testing for rendering list of bookings as well as acceptance testing. | Joel | 9/10/2020 |
| 4 | Polish frontend with CSS/Make styling consistent. | Michael | 9/10/2020 |
| 5 | Complete Booking cancelation. | Nikita | 9/10/2020 |

Meeting Number #3

Meeting Details

|  |  |
| --- | --- |
| Date: | 9/10/2020 |
| Venue: | MS Teams |
| Attendees: | Amir Homayoon Ashrafzade  Harrison Burr  Jasper Huang  Joel Tan  Michael Lyberopoulos  Nikita Phung |

Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | We could improve by having meetings and solving problems together, rather than doing it individually. This would make us complete tasks faster. |
| 2 | Finish off any unfinished tasks for this sprint - don’t have to implement any new functionality. |

Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Build Docker instances on the frontend and backend.  Integrate CircleCI and Kubernetes. | Harrison | 14/10/2020 |
| 2 | Unit Testing and Acceptance Testing. | Jasper | 14/10/2020 |
| 3 | Work on testing for rendering list of bookings as well as acceptance testing, and look for areas than need integration testing | Joel | 14/10/2020 |
| 4 | Polishing frontend | Michael | 14/10/2020 |
| 5 | Try and fix booking creation | Nikita | 14/10/2020 |

Meeting Number #4

Meeting Details

|  |  |
| --- | --- |
| Date: | 12/10/2020 |
| Venue: | Discord |
| Attendees: | Harrison Burr  Jasper Huang  Joel Tan  Michael Lyberopoulos  Nikita Phung |

Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | Fixed Booking creation |
| 2 | Need to polish up the project a bit, fix anything that needs fixing.` |
| 3 | Continue unit testing |

Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Build Docker instances on the frontend and backend.  Integrate CircleCI and Kubernetes. | Harrison | 14/10/2020 |
| 2 | Unit Testing and Acceptance Testing. | Jasper | 14/10/2020 |
| 3 | Work on testing for rendering list of bookings as well as acceptance testing, and look for areas than need integration testing | Joel | 14/10/2020 |
| 4 | Fix cancelling a booking in the frontend. | Michael | 14/10/2020 |
| 5 | Test Booking cancel and removal | Nikita | 14/10/2020 |

Meeting Number #5

Meeting Details

|  |  |
| --- | --- |
| Date: | 14/10/2020 |
| Venue: | Discord |
| Attendees: | Harrison Burr  Jasper Huang  Joel Tan  Michael Lyberopoulos  Nikita Phung |

Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | Booking cancelling in the frontend keeps deleting all bookings (not sure why at the moment) |
| 2 | Probably need more unit testing |
| 3 | Fixed random cancel button in Booking frontend. |

Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Cleaning the project and documentation. | Harrison | 15/10/2020 |
| 2 | Unit Testing and Acceptance Testing. | Jasper | 15/10/2020 |
| 3 | Work on testing for rendering list of bookings as well as acceptance testing, and look for areas than need integration testing | Joel | 15/10/2020 |
| 4 | Write an outline of our demo | Michael | 15/10/2020 |
| 5 | Try and fix the cancel button in Booking (frontend) | Nikita | 15/10/2020 |

Meeting Number #6

Meeting Details

|  |  |
| --- | --- |
| Date: | 16/10/2020 |
| Venue: | MS Teams |
| Attendees: | Amir Homayoon Ashrafzade  Harrison Burr  Jasper Huang  Joel Tan  Michael Lyberopoulos  Nikita Phung |

Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | Make sure to report any bugs in our submission. |

Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | Complete contribution to presentation | Harrison | 17/10/2020 |
| 2 | Complete contribution to presentation | Jasper | 17/10/2020 |
| 3 | Complete contribution to presentation | Joel | 17/10/2020 |
| 4 | Complete contribution to presentation | Michael | 17/10/2020 |
| 5 | Complete contribution to presentation | Nikita | 17/10/2020 |